PROJECT PROPOSAL

Website Redesign & Brand Refresh Engagement

PREPARED BY

Dani Bejarano — Freelance Web Design Studio

dani@danibejarano.design  |  danibejarano.design  |  (555) 018-2244

PREPARED FOR

Harbor & Vine Co.

Attn: Marisol Ferreira, Founder & Creative Director

| PROPOSAL NO. PRO-2026-0714 | DATE ISSUED July 3, 2026 |
| --- | --- |

# EXECUTIVE SUMMARY

Harbor & Vine Co. has built a loyal following as a boutique retailer of small-batch wines and artisan gifts, but the current website no longer reflects the quality of the brand or the experience customers receive in-store. This proposal outlines a complete redesign of the Harbor & Vine digital presence, focused on elevating the visual identity, streamlining the online ordering journey, and creating a foundation that can grow alongside the business over the next several years.

Dani Bejarano — Freelance Web Design Studio specializes in helping independent retail and hospitality brands translate their in-person experience into a polished, conversion-focused website. Having reviewed Harbor & Vine's current analytics, customer feedback, and brand materials, this proposal recommends a full redesign of the homepage, collection pages, and checkout flow, paired with a lightweight content system that allows the in-house team to update seasonal promotions without developer support.

The engagement is structured across four phases — Discovery, Design, Development, and Launch — with clear milestones and client check-ins at each stage. Our goal is not simply a visual refresh, but a measurable improvement in mobile conversion rate, average session duration, and repeat-visit rate within the first 90 days of launch.

This document includes the full project scope, a proposed timeline with milestones, a detailed investment breakdown, and the terms governing this engagement. We welcome the opportunity to discuss any section in more detail before work begins.

# PROJECT SCOPE

The following deliverables are included as part of this engagement:

Discovery & Strategy

- Stakeholder kickoff call and brand/creative brief review

- Competitive audit of 3–5 comparable boutique retail websites

- Customer journey mapping for desktop and mobile shoppers

- Sitemap and content inventory for the new site structure

Design

- Custom homepage design (desktop + mobile), 2 concept directions

- Product collection and product detail page templates

- Redesigned cart, checkout, and order-confirmation flow

- About, Contact, and Store Locator page layouts

- Refreshed style guide: color palette, typography, and UI components

Development

- Responsive front-end build across desktop, tablet, and mobile breakpoints

- Integration with existing e-commerce and inventory platform

- Basic on-page SEO setup (titles, meta descriptions, image alt text)

- Lightweight CMS setup for seasonal banners and promotions

- Cross-browser and cross-device QA testing

Launch & Handoff

- Staging-to-production migration and DNS coordination

- 30-minute walkthrough training session for the Harbor & Vine team

- Written documentation for making basic content updates

- 14 days of post-launch support for bug fixes

# TIMELINE

Estimated project duration: 7 weeks from kickoff to launch, beginning the week of July 13, 2026.

| Phase | Dates | Milestone |
| --- | --- | --- |
| Phase 1 — Discovery | Jul 13 – Jul 19, 2026 | Kickoff call, sitemap, and content inventory approved |
| Phase 2 — Design | Jul 20 – Aug 9, 2026 | Homepage concepts presented; final design direction approved |
| Phase 3 — Development | Aug 10 – Aug 30, 2026 | Full site built on staging environment, ready for QA |
| Phase 4 — QA & Launch | Aug 31 – Sep 6, 2026 | Site tested, migrated to production, and officially launched |
| Post-Launch Support | Sep 7 – Sep 20, 2026 | 14-day bug-fix window and team training walkthrough |

# INVESTMENT

The total investment for this engagement is outlined below. Pricing reflects a fixed-fee structure, not an hourly estimate, so Harbor & Vine can budget with confidence.

| Line Item | Description | Amount |
| --- | --- | --- |
| Discovery & Strategy | Kickoff, competitive audit, sitemap & content inventory | $650.00 |
| Homepage Design | 2 concept directions + 2 rounds of revisions | $1,400.00 |
| Template Design | Collection, product, cart & checkout page layouts | $1,650.00 |
| Front-End Development | Responsive build across desktop, tablet & mobile | $2,800.00 |
| CMS & E-Commerce Integration | Lightweight CMS setup + platform integration | $950.00 |
| QA, Launch & Training | Cross-device testing, migration, team walkthrough | $550.00 |
| Total Investment |  | $8,000.00 |

A 50% deposit ($4,000.00) is due upon signed acceptance of this proposal to reserve the project start date. The remaining balance is due at launch, per the payment schedule outlined in the Terms & Conditions section below.

# TERMS & CONDITIONS

Payment Terms

A non-refundable deposit of 50% of the total project fee is due upon signed acceptance of this proposal, prior to work commencing. The remaining 50% balance is due upon final delivery and prior to the site being migrated to the live production domain. Invoices are payable within 7 days of receipt via bank transfer or the payment link provided on the accompanying invoice. Late payments beyond 14 days may incur a 1.5% monthly late fee and may pause active work until resolved.

Revisions Policy

This proposal includes two (2) rounds of revisions at the design phase and one (1) round of revisions at the development/QA phase. Additional revision rounds, or requests that fall outside the scope defined in this document, will be quoted separately at a rate of $85/hour and require written approval before work begins.

Ownership & Copyright

Upon receipt of final payment in full, all final design files, source code, and website assets created specifically for this project become the property of Harbor & Vine Co. Dani Bejarano — Freelance Web Design Studio retains the right to display the completed work in a professional portfolio and case studies unless otherwise agreed in writing. Any third-party licensed assets (stock photography, fonts, or plugins) remain subject to their original license terms.

Proposal Validity

This proposal is valid for 30 days from the date of issue listed on the cover page. Pricing, timeline, and scope are subject to change if the proposal is accepted after this window, or if project requirements materially change once work has begun. A signed copy of this proposal, along with the deposit invoice, constitutes agreement to the terms outlined in this document.

Acceptance

| Client Signature — Harbor & Vine Co. | Date |
| --- | --- |